Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 25 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS54168 |
| Project Name | Heritage Treasures: An In-Depth Analysis of UNESCO World Heritage Sites using Tableau |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a team, we collect relevant UNESCO heritage site data from public sources | 2 | High | Kadali Vani Vangapandu Poorna Lakshmi |
| Sprint-1 | Data Collection | USN-2 | As a team, we load and organize the collected data | 1 | High | Kadali Vani Vangapandu Poorna Lakshmi |
| Sprint-2 | Data Preprocessing | USN-3 | As a team, we clean missing values in the dataset | 3 | High | Godi Naga Lakshmi Bandaru Tirumala Subrahmanyam |
| Sprint-1 | Data Preprocessing | USN-4 | As a team, we handle categorical data for analysis | 1 | Medium | Godi Naga Lakshmi Bandaru Tirumala Subrahmanyam |
| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| Spirit-2 | Model & Insights | USN-5 | As a team, we build the Tableau dashboards | 5 | High | Kadali Vani Vangapandu Poorna Lakshmi |
| Spirit-2 | Model & Insights | USN-6 | As a team, we test the dashboards and validate insights | 4 | High | Kadali Vani Vangapandu Poorna Lakshmi |
| Spirit-2 | Deployement | USN-7 | As a team, we design working HTML pages for embedding | 3 | Medium | Godi Naga Lakshmi Bandaru Tirumala Subrahmanyam |
| Spirit-2 | Deployement | USN-8 | As a team, we deploy the dashboards online using Flask | 5 | High | Godi Naga Lakshmi Bandaru Tirumala Subrahmanyam |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 5 Days | 11 Feb 2026 | 16 Feb 2026 | 8 | 16 Feb 2026 |  |
| Sprint-2 | 16 | 5 Days | 17 Feb 2026 | 22 Feb 2026 | 16 | 22 Feb 2026 |  |

Velocity:

Total Story Points = 24

Number of Sprints = 2

Velocity = 24 / 2 = 12 Story Points per Sprint

Average Velocity per Day:

Sprint Duration = 5 Days

Velocity per Day = 8 / 5 = 1.6 Story Points per Day

Burndown Chart: